ReliCheck

app-2026 Transfer Checklist

Living plan for moving the rest of classic app.html into app-2026.html. Built after Phase 133.

# Status legend

| Status | Meaning |
| --- | --- |
| Native | Works end-to-end in app-2026 without bouncing to classic. |
| Partial | Works but with missing sub-features or rough edges. |
| Missing | Bounces to classic, stubbed, or does not exist yet. |

# Effort legend

| Tag | Meaning |
| --- | --- |
| S | Small. Single render function, a few hours. |
| M | Medium. One route or one sub-feature with new state, half a day. |
| L | Large. Multi-day. New entity, new endpoints, or many UI surfaces. |
| XL | Extra large. Multiple phases of work. |

# Priority legend

| Tag | Meaning |
| --- | --- |
| P0 | Blocks daily use. Users hit it every session. |
| P1 | Common workflow but a workaround exists (classic still works). |
| P2 | Polish, chrome consistency, less common workflow. |
| P3 | Edge cases, advanced features, nice to have. |

# Already shipped (Phases 118 through 133)

For context. Skip when planning the next push.

☑  Phase 118   Distribute restructure: Analyze chrome, 5-tab strip, Method tile hub.

☑  Phase 119   Web Link, QR Code, Embed native panels.

☑  Phase 120   Narrator primitive, McDonald omega tile, Can I Use verdict card.

☑  Phase 121   Social Share, Calendar Invite, API native panels.

☑  Phase 122   Pulse Schedules tab.

☑  Phase 123   Slack and Teams Channels tab.

☑  Phase 124   Description, Validity, Open-Ended, Compare, Pre-Post narrators.

☑  Phase 125   Subgroups, Predictors, Key Drivers, MLM, IRT narrators.

☑  Phase 126   Mediation, Moderation, CFA, Invariance narrators.

☑  Phase 127   Survey Readiness tab.

☑  Phase 128   Response Quality tab.

☑  Phase 129   Completion and Missing Data tab.

☑  Phase 130   Equity Gaps tab.

☑  Phase 131   Per-tab PDF export wiring.

☑  Phase 132   Native Builder editing: item editor, purpose editor, save.

☑  Phase 133   PDF redesign to a published-report look.

Tab strip is now 16 analytics tabs. Distribute has 7 native method tiles. Eleven of twelve analytics tabs have narrators (Strength Index uses Can I Use instead, by design).

# Remaining work by sidebar surface

## Home

Native. Greeting, four quick-action cards, Recent projects, Plan usage. No known gaps.

□  P3 S   Add a Recent activity feed (last 14 days of completions, like classic Home Phase 37b).

□  P3 M   Customizable home grid (4-card layout the user can rearrange; classic users.prefs JSON column).

## Projects

Native rendering, but several Phase 37a features regressed.

□  P1 M   Folders (move surveys into folders, filter by folder).

□  P1 S   Favorites and pinned surveys.

□  P1 S   Archive view (soft-delete with restore).

□  P1 M   Bulk actions (multi-select, archive, move, delete).

□  P2 S   Sparkline per row (14-day completion trend).

□  P2 S   Health pill per row (alpha band, SSI band).

□  P2 S   Sticky filter bar with q, type, sort, page.

## Create / Upload

Mostly handoff tiles. Only "Upload a dataset" is native.

□  P0 L   Create a survey from scratch (in-app builder onboarding flow plus first item).

□  P1 L   Create a test (new Tests entity; see missing entities below).

□  P0 S   Start from a template tile should route to /templates (currently bounces).

□  P1 M   Generate with AI (call /api/ai/generate-items.php or generate-survey.php).

□  P1 M   Upload survey responses (CSV/XLSX importer, column mapping, dedupe).

□  P2 M   Upload test responses (same shape plus answer-key row).

□  P1 M   Import survey definition (.qsf and .docx) via extract-survey.php.

## Builder

Phase 132 made it editable. Remaining gaps:

□  P1 M   Drag-and-drop reorder (HTML5 DnD or a small library).

□  P1 L   Skip Logic editor (per-question conditional show or hide).

□  P2 M   Design tab (theming: primary color, logo, fonts; persists on settings).

□  P2 S   Distribute tab inside Builder (routes to /distribute/<id>).

□  P1 M   Settings tab inside Builder (title, description, language, time limit, anonymity, intro text).

□  P2 S   AI: Construct Mapper inline (/api/ai/map-constructs.php).

□  P2 S   AI: Purpose Checker inline (/api/ai/check-purpose.php).

□  P2 S   AI: Improve Question inline (/api/ai/improve-question.php).

□  P2 S   AI: Check Question inline (/api/ai/check-question.php).

□  P3 M   Per-question randomization controls.

□  P3 M   Branching arms (multi-path surveys; classic renderArmsEditor).

## Analyze

16 tabs native. Strong coverage. Remaining gaps are around polish.

□  P2 M   Charts in PDF export (rasterize SVG ring, scree plot, loadings heatmap, JN plot, IRT curves).

□  P2 M   Full Report compile (single PDF across all tabs from the Strength Index action bar).

□  P3 S   Compare narrator: pass full Cohen-d CI fields (currently null).

□  P3 S   Pre-Post narrator: pass test statistic (currently null because string-formatted).

□  P3 S   Validity narrator: pass Bartlett p when Stats library gains the test.

□  P3 S   Predictors narrator: pass std_beta when fit.stdBeta is added.

□  P3 S   Subgroups narrator: pass d_ci_low and d_ci_high when computed.

## Distribute

Thread is closed after Phases 118 through 123. No known gaps inside Distribute proper.

□  P3 S   Web Link panel: per-link UTM helper.

□  P3 M   Calendar panel: send-as-Outlook variant in addition to .ics.

## Reports

Currently localStorage-only with placeholder content. The chrome is polished; the substance is not.

□  P0 L   Server-backed reports table (new /api/reports/* endpoints: list, create, get, update, delete).

□  P1 L   Real report content (pull live analytics from the source survey, not hardcoded prose).

□  P1 M   Share link with password plus expiry.

□  P1 M   Schedule a report (auto-regenerate weekly or monthly).

□  P1 S   Draft report paragraph button on Strength Index that calls /api/ai/draft-report.php.

□  P2 S   Report templates (Executive summary, Methods write-up, Findings briefing).

## Templates

Native. Validated scales plus starter templates. No known gaps.

## AI Tools

Catalog only. Every tool bounces to classic.

□  P2 M   Per-tool standalone workspaces for the tools that make sense (Construct Mapper, Purpose Checker, Generate Items).

□  P3 M   AI usage dashboard (credits used, history of tool calls).

## Team

Native. No known gaps in this session.

## Account

Profile plus Password native. Several rows still bounce to classic.

□  P1 M   Integrations management (Google connect or disconnect, Qualtrics, Custom domain).

□  P1 L   Webhooks management (Phase 30 in classic: list, create, secret rotation, event picker).

□  P1 M   Two-factor authentication setup flow.

□  P2 M   Single sign-on configuration (Business and Enterprise only).

□  P2 S   Active sessions list (revoke individual sessions).

□  P2 M   API tokens (create, list, revoke).

□  P2 S   Danger zone: delete workspace flow.

## Help

Stub. Does not exist as a real surface.

□  P2 L   Help center index (links to documentation, FAQ, contact support).

□  P3 M   In-app search across help articles.

# Missing top-level entities

These need either a new sidebar entry, a new route, or both.

### Tests entity

Classic has the entire test pipeline: builder, take-test public flow, analytics dashboard with Overall, Reliability, Difficulty, Quality, Distractor, Skill, Skill Heatmap, Recommendations, Pre-Post, Item Health cards.

□  P1 L   Sidebar entry plus /tests route.

□  P1 L   Test Builder (CSV upload with answer-key row, or in-app authoring).

□  P1 XL   Test Analytics dashboard (port the 10 cards from classic; each is its own renderer).

□  P2 M   Test sharing (public link to take the test).

### Datasets list view

Datasets surface as rows inside Projects via the adapter. No dedicated view yet.

□  P2 M   Sidebar entry plus /datasets route.

□  P2 S   Dataset detail page (column mapping, schema view).

□  P2 M   Re-upload to refresh a dataset.

### Responses list view

Per-respondent view of submitted responses.

□  P2 M   Per-survey responses table with filter, search, export.

□  P3 S   Per-respondent drill-down (single response detail).

### Webhooks management

Phase 30 in classic. Currently routed to via the Account integrations row but the destination is classic.

□  P1 M   Native /webhooks route or surface inside Account.

□  P1 S   List webhooks, create, signing secret rotation.

□  P1 S   Event picker (response.created, survey.published, etc.).

□  P2 S   Test webhook (fire a sample payload).

□  P3 S   Delivery log per webhook.

### 360 Panels

Sub-feature that binds an existing survey to subjects and evaluators.

□  P2 L   Sidebar entry plus /panels route.

□  P2 L   Panel detail (subjects list, evaluators per subject).

□  P2 M   Subject report (per-subject aggregate from evaluators).

### Suites

Workflow packages: 360, HR, Pulse, Program Eval, Education, Researcher, CX.

□  P2 L   Sidebar entry plus /suites route.

□  P2 M   Suite detail (template list plus bound surveys).

### Manager Dashboard / Group rollups

Classic has renderManagerDashboard and renderGroupRollupsCard. Cross-survey roll-up view for org admins.

□  P3 L   New /manager route for org-level analytics.

□  P3 M   Group rollup card (per-team aggregate).

### Survey Details / Settings page

Classic view-details renders a per-survey settings page. In 2026 this is partly inside the Builder Settings tab, but the standalone page is missing.

□  P2 M   Native settings page, or move it fully inside Builder.

# Cross-cutting threads

These do not fit a single route. They touch many surfaces at once.

### AI features still bouncing

□  P2 S   Wire extract-survey.php (paste survey or upload .qsf) into Create / Upload.

□  P2 S   Wire generate-items.php into the Builder Add item flow.

□  P2 S   Wire recommend-scale.php into Templates.

□  P2 S   Wire draft-report.php into Reports.

### Charts and visualizations

□  P2 M   Rasterize SVG charts into PDF (html2canvas or canvas drawer).

□  P3 M   Print stylesheet so analytics tabs print cleanly without using PDF export.

### Mobile and responsive polish

□  P2 M   Tab strip overflow handling at narrow widths.

□  P2 M   Touch targets in tables (Send tab checkboxes, edit/delete buttons).

□  P3 M   Bottom sheet pattern on phones for modals.

### Accessibility

□  P2 M   ARIA roles on tab strip, modals, tone pills.

□  P2 S   Keyboard navigation across tabs (arrow keys).

□  P3 M   Color-blind safe verification across all tone-pill palettes.

### Code health

□  P3 M   Extract narrator card chrome into a CSS class set (remove inline-style helpers).

□  P3 M   Prune orphaned .dist-* CSS (left in place during Phase 118 redesign).

□  P3 L   Split app-2026.html into modules if it crosses 25,000 lines (currently about 18,500).

# Recommended order of attack

A pragmatic sequence that closes the biggest user-facing gaps first.

- Reports backend (P0 L). Server-backed reports with real content. Closes the polished-but-fake gap users hit immediately after running an analysis.

- Create a survey native (P0 L). Unlocks the in-app onboarding path so users do not need classic for new projects.

- Builder Settings plus Skip Logic (P1 L plus L). Brings Builder to feature-complete.

- Tests entity (P1 XL). Single largest missing piece. Classroom test workflow is currently classic-only end-to-end.

- Webhooks plus Account Integrations (P1 M plus M). Pulls the last common admin tasks out of classic.

- Projects polish (P1 M). Folders, favorites, archive, bulk actions, sparklines.

- Upload pathways (P1 M plus M). Survey responses, test responses, .qsf import.

- Reports schedule plus share (P1 M plus M). Once the backend exists, layer on share links and recurrence.

- Charts in PDF plus Full Report compile (P2 M plus M). Polish the export experience.

- AI tool standalone workspaces (P2 M). Catalog page becomes a real workbench.

- Datasets list, Responses list, Manager Dashboard, Panels, Suites (P2 to P3 batch). Less common but classic users will miss them.

- Accessibility, mobile, code health (P2 to P3 batch). Cross-cutting polish.

# How to use this checklist

- Mark items as you ship. When you start a phase, write the phase number into the line so future you can find the memory file.

- The priority tiers are guides, not rules. Bump anything you hear about from a user.

- The order of attack is the recommended sequence, not gospel. Reorder when a specific user request lands.

- When a P0 or P1 ships, give the file a quick pass to retag anything that became easier or harder than expected.