RELICHECK

Site and Product Assessment

Where ReliCheck stands, what to ship next, and how to close the gap with SurveyMonkey and Qualtrics on the survey dashboard.

Prepared for Dr. Donald Easton-Brooks

Date: 10 May 2026

# 1. Executive summary

ReliCheck is a working, deployable platform with a clear, defensible position: a survey tool that puts reliability statistics, methodological transparency, and AI tied back to validity ahead of polish, breadth, and panel scale. The marketing site, the survey app, the take-survey page, and a long list of supporting infrastructure (auth, billing, Stripe, AI, exports, webhooks, email) are all live or recently shipped. The 2026 redesign is committed across 24 marketing pages plus auth, with the in-app shell carrying matching tokens.

Two things hold the product back from competing on equal footing with SurveyMonkey on the survey dashboard, and one thing keeps it from being plausible to a Qualtrics-curious enterprise buyer.

- The dashboard inside app.html is functional but minimal. Six sidebar entries plus a six-button home grid is below current expectations for a survey product. Filtering, search, bulk actions, status segmentation, and at-a-glance health pills are absent.

- Distribution remains shareable-link only. Email invitations, SMS sends, embedded data, panel imports, and per-respondent tracking are absent. SurveyMonkey and Qualtrics each treat distribution as a first-class module.

- Enterprise signal is partial. Compliance copy was tightened on 9 May, but SOC 2 Type II is still in progress, SSO and SCIM are not in the product, and audit-log surfaces are admin-side only.

The recommended next phase groups into eight strategic themes, broken into 47 concrete sub-tasks. Themes are sequenced so each unlocks the next, and the first three are deliberately additive (no cross-cutting endpoint changes), per the rule that bit ReliCheck during Phase 18.

# 2. Current state of ReliCheck

## 2.1 What is shipped

As of 10 May 2026, the platform comprises 42 root-level HTML pages, an /api/ tree with 21 sub-modules, and 31 phase migrations in /db/. The most recent shipped phases:

- Phase 30 (9 May): Outbound webhooks with HMAC signing, Slack Block Kit auto-formatting, and triggers for response.received and survey.published.

- Phase 31 + 31b + 32 (10 May): Full email notification system. 11 departments, 43 launch templates, 40 events, dispatcher, cron worker, admin UI at /admin-email.html, and a hard privacy guard against employee templates referencing restricted survey vars.

- 9 May content buildout: Five case study detail pages, a blog tag system with 4 new posts, and an 8-article help center with embedded search index.

- 8 May redesign commit: styles-2026.css applied across index, pricing, methodology, reliability-guide, compare, education, and 18 sibling pages. App and take pages got a visual-only token retrofit.

- 8 May case study landing + comparison consolidation: compare.html consolidates ReliCheck vs SurveyMonkey vs Qualtrics in one view.

- 8 May template-link rewiring: 8 marketing template links now route to app.html?template=KEY with a logged-out fallback through login.

- Earlier phases: Google Sign-In, Google Sheets export, Google Drive upload (Phase 12), full export pipeline (CSV, XLSX, SAV, SPSS bundle, R bundle, Stata bundle), AI assistance (review, themes, plain-language reports, ask-your-data chat), interactive demo at samples/interactive-course-evaluation.html.

## 2.2 What is open or partial

- Microsoft 365 integration: deferred. Microsoft Graph + Entra OAuth would mirror the Google work. About a day of build.

- HR systems (Workday, BambooHR, Rippling): advertised but not built. The recommendation in the integration roadmap is a single Merge or Finch hookup once revenue justifies it.

- Zapier app: advertised but not built. Highest leverage of any integration on the list.

- LMS via LTI 1.3: advertised but not built. One LTI integration would cover Canvas, Blackboard, and Moodle.

- BI connectors: Looker Studio, Tableau, and Power BI are advertised. None built.

- Slack and Teams: Slack works through the webhook (paste-URL) path. A first-party Slack app and a Teams app are not built.

- Email events wired: the email dispatcher is built but existing endpoints have not been edited to fire events. This was deliberately deferred per the no-cross-cutting-changes rule.

- Compliance posture: SOC 2 Type II is in progress, GDPR DPA wording assumes a DPA exists, FERPA wording assumes a school-official agreement exists. Donald should sanity-check before next deploy.

## 2.3 What is the dashboard today

The in-app sidebar has eight entries: Home, My Surveys, My Datasets, Questions, Take Survey, Responses, Analytics, Webhooks. The Home view shows a six-button action grid (New survey, Open My Surveys, Upload data, Open My Datasets, View latest results, Account and plan), an unfiltered Your Surveys list, and an unfiltered Your Datasets list. The My Surveys view is a single un-paginated card with a flat list of survey rows. Each row shows title, description, draft or published pill, item count, response count, last-updated timestamp, share slug, and four action buttons (Open, Copy link, Duplicate, Delete).

The list is functional and responsive. It has no search box, no filter chips, no sort control, no per-folder grouping, no bulk operations, no archive, no favorites, no view density toggle, and no per-survey response trend sparkline. There is no role-based view of teammate activity. There is no per-survey health summary on the row itself.

# 3. Competitive comparison: full platform

This section compares ReliCheck against SurveyMonkey and Qualtrics on eight dimensions. The framing is honest: ReliCheck is not trying to win on breadth or panel scale. The point of the comparison is to identify where ReliCheck is meaningfully behind on basic expectations and where it can lean further into its moat.

## 3.1 Dashboard and home

| Capability | ReliCheck | SurveyMonkey | Qualtrics |
| --- | --- | --- | --- |
| Customizable home / pinned widgets | No | Partial | Yes (cards, pinned dashboard widgets) |
| Search across surveys | No | Yes | Yes |
| Filter chips (status, owner, date) | No | Yes | Yes |
| Bulk actions on survey list | No | Yes | Yes |
| Folder / project grouping | No | Yes | Yes (Projects) |
| Per-survey response trend sparkline | No | Partial | Yes |
| Recently active collaborators | No | Yes | Yes |
| Mobile native viewer for results | No | Partial | Yes (XM App) |

## 3.2 Survey builder

| Capability | ReliCheck | SurveyMonkey | Qualtrics |
| --- | --- | --- | --- |
| Question types | Likert, single, multi, open, matrix | 15+ types incl. NPS, image, ranking | 30+ types incl. heat-map, side-by-side, signature |
| AI question generator | Yes (review and theme) | Yes (Build with AI) | Yes (XM Discover) |
| AI predicts question type as you type | No | Yes | Partial |
| Skip logic / branching | Yes (basic) | Yes (advanced) | Yes (advanced) |
| Question library / brand-locked items | Templates only | Yes | Yes |
| A/B test question wording | No | Yes | Yes |
| Quotas and randomization | Partial | Yes | Yes |
| Validated scale library (alpha-tested instruments) | No | No | Partial |

ReliCheck has a real opening on the last row. None of the major platforms ship a curated, citation-backed library of validated scales as a first-class feature. Pairing the existing Templates dropdown with reliability-tested item banks would put ReliCheck somewhere SurveyMonkey and Qualtrics do not currently play.

## 3.3 Distribution

| Capability | ReliCheck | SurveyMonkey | Qualtrics |
| --- | --- | --- | --- |
| Public share link | Yes | Yes | Yes |
| Email invitation with unique tokens | No | Yes | Yes |
| SMS distribution | No | Yes (add-on) | Yes (Twilio-billed) |
| Embedded data on the link | No | Yes | Yes (Q_CHL and custom keys) |
| Panel / sample purchase | No | Yes (Audience) | Yes (Sample Services) |
| Reminders to non-responders | No | Yes | Yes |
| QR code generator | No | Yes | Yes |
| Embed-on-website widget | No | Yes | Yes |

Distribution is the largest functional gap in the product. Even one of these (email invitations with per-respondent tokens) would meaningfully change the kinds of customers ReliCheck can sell to.

## 3.4 Analytics and reporting

| Capability | ReliCheck | SurveyMonkey | Qualtrics |
| --- | --- | --- | --- |
| Reliability statistics by default (alpha, ICC, ITC) | Yes (moat) | No | Yes (in Stats iQ, paid) |
| Validity diagnostics (CFA, EFA hints) | Partial | No | Yes (paid) |
| AI plain-language summary | Yes | Yes | Yes (Discover) |
| Ask-your-data chat | Yes | Yes | Partial |
| Theme extraction from open-ended | Yes | Yes (beta) | Yes (Text iQ, paid) |
| Cross-tabs / pivot | Partial | Yes | Yes (Stats iQ) |
| Custom dashboards (drag and drop) | No | Yes | Yes (Vocalize) |
| Manuscript-ready exports | Yes | No | Partial |
| Public results dashboard URL | No | Yes | Yes |

## 3.5 Integrations

| Capability | ReliCheck | SurveyMonkey | Qualtrics |
| --- | --- | --- | --- |
| Native Slack / Teams app | No (webhook paste) | Yes | Yes |
| Google Workspace | Yes (Sign-In, Sheets, Drive) | Yes | Yes |
| Microsoft 365 | No | Yes | Yes |
| Salesforce | No | Yes (Enterprise add-on) | Yes |
| Zapier app | No | Yes (200+ native, 7000+ via Zapier) | Yes |
| LMS (Canvas, Blackboard, Moodle via LTI) | No | Partial | Partial |
| BI connector (Tableau, Power BI, Looker) | No | Yes | Yes |
| HRIS (Workday, BambooHR, Rippling) | No | Partial | Yes |
| Outbound webhooks | Yes (Phase 30) | Yes | Yes |

## 3.6 Pricing and access

| Capability | ReliCheck | SurveyMonkey | Qualtrics |
| --- | --- | --- | --- |
| Public price page | Yes | Yes | No |
| Free tier | Yes | Yes (25 responses / survey) | No |
| Self-serve checkout | Yes (Stripe) | Yes | No (sales-led) |
| Per-user pricing visibility | Yes | Yes ($25/user/mo team) | No |
| Enterprise plan with SSO | Partial | Yes (SAML 2.0) | Yes |
| HIPAA option | No | Yes (Enterprise) | Yes |
| Annual contract auto-renewal | Yes | Yes | Yes |

## 3.7 Branding and theming

| Capability | ReliCheck | SurveyMonkey | Qualtrics |
| --- | --- | --- | --- |
| Custom logo on take page | Yes | Yes | Yes |
| Custom colors / theme | Partial | Yes | Yes (branded themes) |
| Custom subdomain | No | Yes | Yes |
| Hide ReliCheck branding | No | Yes (white-label add-on) | Yes |
| Custom thank-you redirect | Partial | Yes | Yes |
| Per-org brand kit | No | Yes (Enterprise) | Yes |
| Reusable theme library | No | Yes | Yes (dynamic themes, WCAG 2.1) |

## 3.8 Accessibility and compliance

| Capability | ReliCheck | SurveyMonkey | Qualtrics |
| --- | --- | --- | --- |
| WCAG 2.1 AA compliant take page | Partial | Yes | Yes |
| Screen-reader tested matrix questions | Partial | Yes | Yes |
| Accessibility audit on builder UI | No | Yes | Yes |
| SOC 2 Type II | In progress | Yes | Yes |
| GDPR DPA available | Stated | Yes | Yes |
| FERPA agreement available | Stated | Partial | Yes |
| HIPAA BAA | No | Yes (Enterprise) | Yes |
| Audit log surfaced to admin | Yes (admin only) | Yes (admin dashboard) | Yes |

# 4. Strategic themes and concrete tasks

The eight themes below group what to build next. Each lists why the theme matters now and the concrete, file-level work that ships under it. Themes are sequenced so the early ones unblock the later ones (search and filtering before bulk actions, distribution before reminders, scale library before validated-instrument marketing).

## Theme 1. Modernize the survey dashboard (highest leverage, fastest visible win)

Why it matters

The survey list view is the first thing a logged-in customer sees and the screen most likely to be compared side-by-side with SurveyMonkey on a sales call. SurveyMonkey users get search, filter chips, bulk actions, and folder grouping out of the box. ReliCheck users get a flat list. Closing this gap is mostly app.html work with no schema changes; it is the largest UX delta available for the smallest backend cost.

Sub-tasks

- Add a sticky filter bar to view-surveys with: search input (debounced, client-side first), status chips (All / Draft / Published / Archived), sort menu (Recently updated / Most responses / A to Z / Newest), and a view-density toggle (Comfortable / Compact). Implement entirely in renderSurveysList.

- Add per-row response trend sparkline (last 14 days) to the survey row. Pull from a new lightweight /api/surveys/trends.php that returns a 14-element array per survey id. Render with inline SVG to avoid Chart.js cost.

- Add favorites (star toggle) and an Archived state. New columns surveys.is_favorite TINYINT(1), surveys.archived_at DATETIME NULL. Migrations in db/schema_phase37.sql.

- Add bulk actions: select-all checkbox + per-row checkbox, then bulk Archive / Duplicate / Move to folder / Delete with confirmation modal.

- Add Folders (workspace-level). New table folders (id, owner_id, name, color), surveys.folder_id BIGINT NULL. UI: left rail of folders inside view-surveys, plus a Move action. Schema in db/schema_phase37.sql.

- Replace the six-button Home grid with a customizable card grid: pinned recent surveys, last result snapshot, response activity in the last 7 days, and a quick-actions strip. Mirror Qualtrics' homepage cards model. Persist layout in user_prefs JSON.

- Add per-survey health pill on the row: green (no flags), amber (alpha < .70 on a Likert subscale), red (no responses in 30 days while published). Computed at list time using the existing reliability service.

## Theme 2. Distribution module (closes the largest functional gap)

Why it matters

Both competitors treat distribution as a first-class module. ReliCheck currently ships a public link only. One layer of distribution polish (email invitations with per-respondent tokens, embedded data on the link, reminders) opens the product to use cases that are currently unserveable: HR engagement surveys, course evaluations sent to a class roster, customer surveys keyed to an account.

Sub-tasks

- Schema (db/schema_phase38.sql): contacts (id, owner_id, email, first_name, last_name, embedded_data JSON, created_at), distributions (id, survey_id, name, type ENUM('email','sms','link'), created_at, sent_at), invitations (id, distribution_id, contact_id, token CHAR(48) UNIQUE, sent_at, opened_at, completed_at, response_id NULL).

- Endpoints: api/distributions/{create,list,send,cancel,reminder}.php and api/contacts/{import_csv,list,delete}.php. Reuse the existing email dispatcher (Phase 31) for the actual sends.

- Take page wires accept ?t=TOKEN, validates the invitation, hydrates respondent metadata into embedded data on the response, and marks the invitation as completed on submit.

- Builder gets a Distribute tab between Build and Analytics: contact upload (CSV), preview email (Liquid template), schedule send, and reminder cadence (one click: send a reminder to non-responders after 3 days).

- Per-distribution dashboard: invited / opened / started / completed counts, opt-out count, bounce rate. Mirror Qualtrics Distribution Summary.

- Defer: SMS, panel purchase, embed-on-website widget. Build only after the email path has paying users.

## Theme 3. Distribution and tracking on the take page

Why it matters

Once distribution exists, a small set of upgrades on the take page makes per-respondent data trustworthy: tokens, save-and-resume, and channel tagging.

Sub-tasks

- Save-and-resume: store partial responses keyed on token, resume from the last unanswered question. Add responses.is_partial TINYINT(1), responses.last_seen_at.

- Channel-tag every link with a Q_CHANNEL embedded data field (matches Qualtrics Q_CHL). Surface in the response export.

- Add a one-line skip-logic preview to the Take view's debug strip so survey owners can sanity-check branching before sending.

- Add an opt-out and unsubscribe page reachable from every email invitation, hooked into the existing email_suppression_list table from Phase 31.

## Theme 4. Lift the analytics view from cards to a real dashboard

Why it matters

Analytics today is a vertical stack of cards in renderAnalytics. Competitors offer drag-and-drop dashboards, custom widgets, and shareable public URLs. ReliCheck does not need to match Vocalize's depth in v1, but a layout grid, three or four widget types, and a shareable view dramatically improve the perceived sophistication of the platform.

Sub-tasks

- Refactor renderAnalytics into a widget grid. Each existing card becomes a widget with id, type, position. Persist layout in survey settings.dashboard_layout.

- Add four widget types beyond the existing reliability summary: question summary, distribution histogram, response-over-time line chart, open-ended theme cloud.

- Add a Filter strip at the top of analytics: by date range, by embedded-data field, by completion status. Recompute reliability and AI summary when the filter changes.

- Add a public-results URL: a read-only dashboard a survey owner can share with stakeholders. New table public_dashboard_links with a long unguessable slug, optional password, optional expiry.

- Add Export dashboard as PDF (server-side via headless Chromium or a layout reflow into the existing reports pipeline).

## Theme 5. Validated scale library (the moat play SurveyMonkey and Qualtrics do not own)

Why it matters

ReliCheck's positioning rests on reliability and validity. Neither competitor ships a curated library of citation-backed, alpha-tested scales. Pairing the existing Templates dropdown with a permanent Validated Scales catalog would convert the methodology page from a marketing asset into a recurring usage hook.

Sub-tasks

- Schema: validated_scales (id, slug, name, construct, source_citation, items_json, suggested_likert_anchors, license, last_updated). Migration in db/schema_phase39.sql.

- Seed five scales: UWES-9 (engagement), UCLA-3 (loneliness), Brief Resilience Scale, MSLQ subscales (motivation), Maslach Burnout Inventory short. Use only scales whose item wording is permissively licensed or paraphraseable.

- Library UI inside the builder: search by construct, preview items, drop-in to current survey. Each insertion records a citation that surfaces on the analytics page and on every export.

- Methodology page (methodology.html) gets a new section linking to the library so the marketing site reflects the in-product feature.

- AI question review gets a new comparison: "how does this item compare against the closest validated item in the library." Surface a one-click swap action.

## Theme 6. Enterprise readiness (SSO, SCIM, audit log surface, compliance)

Why it matters

SOC 2 Type II is in progress and the marketing site already mentions enterprise capabilities. To match SurveyMonkey Enterprise's stated feature set on a buyer call, ReliCheck needs SAML SSO, basic SCIM, a customer-visible audit log, and a published trust center page.

Sub-tasks

- SAML 2.0 SSO via SimpleSAMLphp or onelogin/php-saml. Per-org IdP config stored in orgs.saml_settings JSON. Test against Okta and Microsoft Entra. Schema in db/schema_phase40.sql.

- SCIM 2.0 user provisioning endpoint at api/scim/v2/{Users,Groups}.php. Bearer-token auth, gated to Enterprise plans only.

- Customer-visible audit log: surface the existing admin audit table to org admins through a new /audit-log.html. Filter by user, action, date.

- Trust center page at /trust.html: SOC 2 status, GDPR DPA download, FERPA agreement download, sub-processor list, security whitepaper PDF.

- Add HIPAA BAA option behind a feature flag, gated to Enterprise + HIPAA add-on. Phase 1 is the legal artifact only; PHI handling features are a later phase.

## Theme 7. Integrations (close the long-tail gap with the lowest-cost moves first)

Why it matters

The marketing site already advertises a long list of integrations. The integration roadmap in memory sequences these by leverage. Three early moves cover most customer asks at modest cost.

Sub-tasks

- Zapier public app. Two triggers (response.received, survey.published) reuse the Phase 30 webhook payload. Two actions (create_survey_from_template, send_invitation). About 1 to 2 weeks plus marketplace review.

- Microsoft 365 mirror of the Google integration. Microsoft Graph + Entra OAuth 2.0. Files: api/_microsoft.php, api/microsoft/{connect,callback,status,disconnect}.php, api/microsoft/excel/export.php, api/microsoft/onedrive/upload.php. Also Microsoft Sign-In on login.html. About a day plus testing.

- Native Slack app. Replaces the paste-the-webhook flow with an OAuth install. Adds slash commands (/relicheck status SURVEY-ID) and richer interactive Block Kit messages. About a week plus Slack App Directory review.

- LTI 1.3 once for Canvas, Blackboard, Moodle. Use IMS Global LTI Tool Provider PHP library. Education customers benefit immediately.

- Defer Tableau / Power BI / Looker Studio connectors and HRIS until paying customers ask by name; a single Merge or Finch hookup is the right shortcut for HRIS once that demand exists.

## Theme 8. Polish and accessibility (the unglamorous list that lifts perceived quality)

Why it matters

The 8 May redesign covered visuals. A second pass closes the smaller items that competitors get right and ReliCheck does not.

Sub-tasks

- Run an axe-core pass on app.html, take.html, builder.html. Fix the top 20 violations. Add a CI check that fails the build on serious-level violations.

- WCAG 2.1 AA test on the take page with NVDA and VoiceOver. Matrix questions are the most common failure point.

- Add a per-org brand kit page (logo, primary color, accent color) and apply it to take.html and to email templates. Schema: orgs.brand_kit JSON.

- Custom subdomain support (example: surveys.acme.com pointing at the take page). Use a wildcard cert and a host-header lookup. Gated to Team plan and above.

- Add a public results URL (covered in Theme 4) and a hide-ReliCheck-branding toggle on the take page. Gated to Institution plan.

- Wire 12 of the 40 email events to existing endpoints (deliberately deferred from Phase 31 per the no-cross-cutting rule). Pick the highest-volume events first (response.received, survey.published, weekly digest).

# 5. Open and recommended new tasks

These are the discrete tasks that should land in your backlog as items, drawn from the themes above and from the integration roadmap. Effort bands: S = days, M = a couple of weeks, L = weeks-to-months.

## Open from earlier work

- Email events wiring (S, deferred from Phase 31): edit existing endpoints to call relicheck_email_dispatch for the 40 defined events. Ship one endpoint per change to honor the no-cross-cutting rule.

- Compliance language sanity check (S): Donald confirms current SOC 2 Type I status, GDPR DPA availability, FERPA school-official agreement template before next push of help/privacy-compliance.html.

- Microsoft 365 integration (S to M): build the mirror of the Google integration when ready.

- Case studies and audience-page teaser data (S): swap the dashed Illustrative example disclaimer block on each /case-studies/*.html page once Donald supplies anonymized real pilot details.

## New tasks recommended in this assessment

- Phase 37: Survey dashboard upgrade (filters, search, sort, favorites, archive, folders, bulk actions, sparklines, health pills). M.

- Phase 38: Distribution module (contacts, distributions, invitations, email send, reminders). M.

- Phase 39: Validated scale library (schema + seed 5 scales + builder UI). M.

- Phase 40: Enterprise readiness (SAML SSO, SCIM, customer-visible audit log, trust center page). L.

- Analytics widget grid + public-results URL (refactor renderAnalytics, add public_dashboard_links). M.

- Take page tracking upgrades (save-and-resume, channel tag, opt-out page). S.

- Zapier public app. M.

- Native Slack app. M.

- LTI 1.3 once for Canvas, Blackboard, Moodle. M.

- Brand kit + custom subdomain + hide-ReliCheck branding. M.

- Accessibility pass on app.html, take.html, builder.html (axe-core baseline + 20 fixes). S.

# 6. Suggested sequencing

If only the next four to six weeks of work are in scope, the highest-impact order is:

- Theme 1 (dashboard upgrade). Largest visible win, no schema risk.

- Theme 5 (validated scale library). Reinforces the moat the marketing site already advertises and is mostly content plus light schema.

- Theme 2 (distribution module, email path only). Unlocks new customer use cases and reuses Phase 31 plumbing.

- Theme 4 (analytics widget grid + public-results URL). Lifts the perception of analytics depth without competing on Stats iQ's terms.

- Theme 6 (enterprise readiness). Required for the buyer conversations the trust copy is already inviting.

Themes 3, 7, and 8 are continuous polish and can run in parallel as smaller PRs.

## Risks to flag

- Phase 18 broke the dashboard with a cross-cutting endpoint change. Theme 2 in particular touches the take page and the response insert path. Ship distribution as additive endpoints first; do not edit api/public/submit.php beyond the existing webhook trigger until token-handling is verified in production.

- Email events wiring (Theme 8 sub-task) is per-endpoint by design. Resist the urge to bundle. One PR per event.

- Validated scale licensing varies. Confirm UWES-9 and Maslach Burnout licensing before seeding.